Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30/09/2026 |
| --- | --- |
| Team ID | 6ab3d79c6603573ccfb36fe0 |
| Project Name | AI FitTrack |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Profile | USN-1 | As a user, I can enter my personal and fitness details to create my profile. | 2 | High | Project Team |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application using my username and password. | 1 | High | Project Team |
| Sprint-2 | Fitness Goals | USN-3 | As a user, I can select my fitness goal such as weight management, strength, or general fitness. | 2 | High | Project Team |
| Sprint-2 | Activity Level | USN-4 | As a user, I can select my fitness goal such as weight management, strength, or general fitness. | 2 | High | Project Team |
| Sprint-2 | AI Recommendation | USN-5 | As a user, I can provide my activity level and fitness preferences. | 2 | High | Project Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 01 Oct 2022 | 06 Oct 2022 | 5 | 06 Oct 2022 |
| Sprint-2 | 9 | 6 Days | 07 Oct 2022 | 12 Nov 2022 | 9 | 12 Nov 2022 |
| Sprint-3 | 9 | 6 Days | 13 Nov 2022 | 18 Nov 2022 | 9 | 18 Nov 2022 |
| Sprint-4 | 5 | 6 Days | 19 Nov 2022 | 24 Nov 2022 | 5 | 24 Nov 2022 |